Group Assigment 3

Each group should discuss them, compile written answers, and send them to my email: lucykgoin@gmail.com. We will also present the outcomes in class.

Group 10– Process vs Product

A team delivers a system on time and within the planned budget, but after the release, the system has many defects, and customers raise many complaints.
Explain the difference between project success and product success in this situation. Then recommend three specific process changes that could help ensure that good project management also leads to high long-term product quality.

Group 9 – Selecting a Lifecycle Model

Your department plans to develop a new online thesis submission portal that will be improved and extended over several years.
Compare how suitable the Waterfall, Incremental, and Spiral models are for this type of project. Then propose a decision framework (set of criteria) that can be used to choose between these models, and clearly justify which model you would select and why.

Group 8 – Requirements Volatility

In many real-world projects, requirements continue to change even at later stages of development.
Discuss how different lifecycle models (Waterfall, Incremental, and XP) handle changing requirements. Then design a combined strategy (lifecycle process plus development practices) that allows change to be managed effectively without stopping necessary system evolution.

Group 7 – Metrics and Decision Making

Assume your organization has collected data on defect density, development effort, and schedule slippage from the last five projects.
Propose three specific management decisions that could be guided by these metrics. Also discuss the risks of using metrics incorrectly, for example when metrics are used to reward teams only for having “low defects.”

Group 6 – Documentation Strategy

Some developers believe that “the code is the documentation,” while others argue that detailed documents are needed at every stage.
For a medium-sized system that will be maintained for at least 10 years, propose a balanced documentation strategy (what should be documented, when it should be documented, and the level of detail). Analyse how this strategy affects system maintenance and onboarding of new developers.

Group 5 – Human Factors and Teams

Using Constantine’s team paradigms (closed, open, random, synchronous) and the concept of cross-functional teams, design a suitable team structure for a mission-critical emergency response system.
Explain how your proposed structure supports communication, decision-making, and quality, and also identify areas where the team structure may still be weak or vulnerable.

Group 4 – Risk Management

Consider a startup developing a cloud-based health records system.
Identify at least four major risk categories (technical, people, schedule, and external/business risks). Then propose a lightweight risk management process suitable for a small team. Discuss how often risks should be reviewed and who should be responsible for managing them.

Group 3– Capability Maturity Model (CMM) Paths

Two software companies are both aiming for CMM Level 3. One company jumps directly from Level 1 to Level 3, while the other first achieves Level 2 before moving to Level 3.
Compare how these two approaches are likely to affect project predictability and staff buy-in. Then argue whether skipping Level 2 is realistic or too risky.

Group 2– CMM Level 2 in Academic Projects

Your faculty wants to standardize software development for student systems such as registration, Learning Management System, and hostel allocation.
Propose a concrete and minimal set of processes and artefacts that would demonstrate CMM Level 2 practices across these projects. Also, explain how you would convince lecturers and student developers to consistently follow these processes.

Group 1– Evolving Prototypes into Real Systems

A national ID system started as a Rapid Prototyping project and slowly became a real production system, without being re-engineered using a formal lifecycle model.
Suggest a new lifecycle strategy (for example, prototype + Spiral or prototype + Incremental) to organize future development. Evaluate how your chosen approach would help manage technical debt and frequent requirement changes.